| Week | Dates | Focus | Key Activities | Expected Output | Status |
| --- | --- | --- | --- | --- | --- |
| Week 1 | Mar 24 – Mar 28 | Planning | Project briefing, requirements gathering, scope definition | Defined scope | Completed |
| Week 2 | Mar 30 – Apr 1 | System Design | Workflow mapping, architecture planning, API & DB schema design | System flow & structure | Completed |
| — | Apr 2 – Apr 5 | Holiday | Holy Week — No Work | — | — |
| Week 3 | Apr 6 – Apr 11 | Prototyping | Wireframes, dashboard layout design in Figma | Initial UI design | Completed |
| Week 4 | Apr 13 – Apr 18 | UI Finalization | Design refinement, RBAC system, feedback iteration | Final UI/UX | Completed |
| Week 5 | Apr 20 – Apr 25 | Setup | Project setup (Next.js, TypeScript, Tailwind), routing, base layout | Base system | Completed |
| Week 6 | Apr 27 – May 2 | Frontend | UI implementation, Training & Users API endpoints, type definitions | Functional screens | Completed |
| Week 7 | May 4 – May 9 | Backend | Notifications page, Users page, Dashboard KPI computation, env config | Data handling | Completed |
| Week 8 | May 11 – May 16 | Features | Auth routes (login, register, reset), Event CRUD — all converted to localStorage backend | Core features | Completed |
| Week 9 | May 18 – May 23 | Integration | Payments (mock Stripe), Certificates, Reports/Analytics API, demo seeder, Jitsi video room | Meeting feature | In Progress |
| Week 10 | May 25 – May 30 | Integration | Payment integration polish (optional) | Payment-ready | ⬜ Upcoming |
| Week 11 | Jun 1 – Jun 6 | Testing | Bug fixes, improvements, stable build | Stable build | ⬜ Upcoming |
| Week 12 | Jun 8 – Jun 13 | Finalization | Optimization, documentation | Final prototype | ⬜ Upcoming |
| Week 13 | Jun 15 – Jun 20 | Handover | Documentation, turnover | Completed project | ⬜ Upcoming |